- The first phase of occupations is shown on blue below with the only safe access from the South (yellow arrow) and we can’t provide safe access from the North through a live construction site to the completed plots where the roads are uncompleted/scaffolding blocking footpath routes etc

- We are having delays due to a badger sett (green circle in the North which Is preventing completion of the road in this area)

- Completions are generally South to North so the plots near the red arrow are c. 2 years from completion