1. The first phase of occupations is shown on blue below with the only safe access from the South (yellow arrow) and we can’t provide safe access from the North through a live construction site to the completed plots where the roads are uncompleted/scaffolding blocking footpath routes etc
1. We are having delays due to a badger sett (green circle in the North which Is preventing completion of the road in this area) 
1. Completions are generally South to North so the plots near the red arrow are c. 2 years from completion 
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