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[image: ]Date:  20.7.2026
Client: 	Trowbridge town council. Holy trinity church.	                               SURVEYOR:  Will Jones		Weather:   Clear/dry                      
Site Address:  Trowbridge, BA14 9AA                                                                            Additional site notes:                                                                                                                     

DBH: Estimated Diameter at 1.5M in MM.                            Approx. Height: measured in Meters 
Target:  Takes in to account occupancy, usage, targets in close proximity to the tree: 1) Negligible 2) Low 3) Moderate 4) High 5) Very high
Age:                                                                                        Y) Young, S.M) Semi mature, E.M) Early mature, M) Mature, OM) Over mature, V) veteran 
Species: 	Common name:				E.g. Oak, Ash, Beech,
Observations / Management recommendations:  		Dead wood, broken branch, branch touching building, etc.
Tree vigour: objective assessment of a trees vigour at time of inspection:   (N) Normal or (L) Low (M) Monitor – for example: Ash die back.
Priority of works
U Urgent: Undertake work as soon as possible. – identified as urgent to address the immediate risk of damage or harm.
1 High Priority: Work to be undertaken within one year – not urgent but still essential in order to resolve safety issues picked up in tree inspection – deadwood etc.  In high use areas
2 Moderate Priority: Work to be undertaken within two years – essential works to reduce longer term safety issues – lower priority then 1, this may be due to the trees location being in a lower target area or the defect noted may not be an immediate threat to safety.
3 Low Priority: Work to be undertaken as a part of routine management, 3-5 years – none essential works. This includes routine management and amenity works, trees in a lower risk area or remedial pruning for longer term management,
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	OBSERVATIONS
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	G1
	Lime species
	3-5M
	 - 
	S.M
	· 48 Lime trees situated around the church boundary.
· Lapsed pollards.
· Re-pollard back to original pruning points.
	N
	1
	 N/A
	1




Risk Zoning 

Zone 1: Frequent public access to trees – school buildings/grounds/access points. Urban centres. Busy road, footways, pavements and Rd Junctions. Car parks and bus stops. Frequently used seating/picnic areas. Frequent access by unsupervised or partially supervised children.

Zone 2: Peak time pedestrian traffic – access to school buildings. Occasional traffic use – rural roads and Footpaths. Peripheral areas of large parks/open public spaces and school plying fields. Regularly used woodland footpaths.

Zone 3: No formal public access or official rights of way – un-official footpaths, minor woodland footpaths. Country hedges within farmland. 
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